Contract for CreativeAnimals Website Design Project
#### Website Design Contract
Date: March 6, 2025
Parties:
- Client: CreativeAnimals, represented by Joel Alcalá, located at 123 Plush Street, Barcelona, Spain.
- Contractor: Javier Pedragosa, Freelance Web Developer, located at 456 Tech Lane, Barcelona, Spain.
Project Description:
The Contractor agrees to design and develop a website for CreativeAnimals, a company specializing in stuffed animals. The project includes:
1. HTML5 Development: A responsive website built with HTML5, ensuring compatibility across devices (desktop, tablet, mobile).
2. Forum: An interactive forum for customers to discuss products, share ideas, and engage with the community.
3. Blog: A blog section for CreativeAnimals to post updates, tutorials, and stories about their stuffed animals.
4. Video Graphics: Custom video graphics (e.g., animated intros, product showcases) integrated into the website.
Scope of Work:
- Design and code the website using HTML5, CSS3, and JavaScript.
- Implement a forum using a platform like phpBB or custom-built with PHP/MySQL.
- Create a blog with a user-friendly CMS (e.g., WordPress or custom HTML5 solution).
- Produce and embed at least 3 video graphics (e.g., 15-second clips) using tools like Adobe After Effects or similar.
- Ensure SEO optimization and basic cybersecurity (e.g., HTTPS setup).
Timeline:
- Start Date: March 10, 2025
- Completion Date: April 10, 2025
- Milestones:
  - Week 1: Initial design mockups (HTML5 structure).
  - Week 2: Forum and blog setup.
  - Week 3: Video graphics production.
  - Week 4: Final integration and testing.
Payment Terms:
- Total Cost: €2,500 (excluding VAT).
- Payment Schedule:
  - 50% upfront (€1,250) upon signing, due March 10, 2025.
  - 50% upon completion (€1,250), due April 10, 2025.
- Method: Bank transfer to [Your Bank Details, e.g., IBAN: ES12 3456 7890 1234 5678].
Terms and Conditions:
- The Client will provide content (text, images, videos) by March 15, 2025.
- The Contractor guarantees functionality for 30 days post-delivery; additional maintenance is €50/hour.
- Any changes beyond the scope will incur extra costs, agreed upon in writing.
Signatures:
- Javier Pedragosa, Contractor: ____________________ Date: March 6, 2025
- Joel Alcalá, CreativeAnimals: ____________________ Date: March 6, 2025

Detailed Invoice for CreativeAnimals Website Design Project
#### Invoice
Invoice Number: CA-001
Date Issued: March 6, 2025
Due Date: March 10, 2025 (for initial payment)
Description of Services:
Item	Description	Quantity	Unit Price (€)	Total (€)
HTML5 Website Development	Responsive design with HTML5, CSS3, JavaScript	1	1,000	1,000
Forum Implementation	Interactive forum setup (PHP/MySQL or phpBB)	1	500	500
Blog Development	Blog with CMS (custom or WordPress integration)	1	500	500
Video Graphics	3 custom video graphics (15-sec each)	3	166.67	500

Subtotal: €2,500
VAT (21%): €525
Total Amount Due: €3,025
Payment Details:
- Initial Payment (50%): €1,512.50 (including VAT), due March 10, 2025.
- Final Payment (50%): €1,512.50 (including VAT), due April 10, 2025.
- Bank Transfer: IBAN: ES12 3456 7890 1234 5678, Javier Pedragosa.
Notes:
- Invoice for initial payment only—final invoice to be issued upon project completion.
- Please include invoice number (CA-001) in the payment reference.